## Slide 1
Statement of Work (SOW)-
Development of Rental Property Web Portal

## Slide 2
Introduction
Project Overview:
The Portal project is designed to streamline the process of finding and renting properties by bringing renters and property owners onto a single, accessible platform.
In today’s fast-paced rental market, users need a reliable and convenient tool to search for properties that meet their specific needs.
This portal will provide essential features like advanced search filters, direct messaging, and booking options, making the rental journey easier and more efficient for both parties.

## Slide 3
Project Scope
Scope: Detail the scope, including the features such as property search, filtering options, messaging, and booking functionality.
Goal: Centralize rental listings and improve accessibility for users.

## Slide 4
Work Breakdown Structure (WBS)
1. Development of Rental Property Web Portal (WBS)
1.1 Research and Planning
1.1.1 Market Research
1.1.2 Competitive Analysis
1.1.3 Stakeholder Identification
1.1.4 Requirements Gathering
1.1.5 Questionnaire Creation
1.2 Project Design
1.2.1 UI/UX Design
1.2.2 Database Design
1.2.3 Prototyping
1.3 Development
1.3.1 Frontend Development
1.3.2 Backend Development
1.4 Testing and Quality Assurance
1.4.1 Functional Testing
1.4.2 User Acceptance Testing (UAT)
1.5 Deployment and Launch
1.5.1 Server Setup and Configuration
1.5.2 Go-Live and Monitoring
1.6 Maintenance and Support
1.6.1 User Support and Feedback Collection
1.6.2 System Monitoring and Optimization

## Slide 5
Milestones
Key Milestones: - Completion of requirements gathering - Design approval - Development phase completion - Testing phase - Project launch - Post-launch maintenance

## Slide 6
System Design / Architecture
Architecture: Outline the system’s architecture, including frontend (React), backend (Node.js, MongoDB), and third-party integrations (e.g., Map API).

## Slide 7
System Requirements
Hardware Requirements
Server Requirements:
  Processor: Quad-core processor or higher (e.g., Intel Xeon or AMD equivalent).
  RAM: Minimum 16 GB RAM to handle multiple concurrent users.
  Storage: 500 GB SSD for fast read/write operations (scalable as the user base grows).
  Network: High-speed internet connection (1 Gbps or higher) for optimal data transfer and uptime.
  Backup System: Additional storage or cloud-based backup solution for data redundancy and security.
User Devices:
Desktop: Any standard desktop with 4 GB RAM and a stable
internet connection.
Mobile Devices: Android (version 9.0 and above) or iOS (version 12 and above)
for mobile access.

## Slide 8
Software Requirements
Operating System:
  Server: Linux-based OS (e.g., Ubuntu, CentOS) or Windows Server, depending on server setup and compatibility.
  User Devices: Compatible with Windows, macOS, Android, and iOS.
Backend Development:
  Framework: Node.js with Express for a scalable backend.
  Database: MongoDB for handling property listings and user data.
  APIs: RESTful APIs for seamless communication between frontend and backend.
Frontend Development:
  Framework: React.js for dynamic, responsive UI.
  Styling Libraries: CSS, Bootstrap, or Material-UI for consistent and appealing design.
Third-Party Integrations:
  Map Services: Google Maps API for property location and navigation.
  Payment Gateway: Integration with a secure payment processor (e.g., Stripe or PayPal) for handling transactions.
  Email and SMS Services: Twilio or SendGrid for notifications and alerts.

## Slide 9
Deliverables
Expected Deliverables: - Research findings - Survey data and analysis - UI/UX designs and prototypes - Functional database tables - Backend and API integrations - Deployed web portal

## Slide 10
All User Requirements
User Requirements: User needs, including property search, filtering, property details, contact options, and secure user accounts.

## Slide 11
Functional Requirements
Key Functionalities: - User authentication - Search functionality - User preferences and saved properties - Messaging between users

## Slide 12
Inputs
Inputs: User search terms, location filters, interaction with property listings, booking requests.

## Slide 13
Outputs
Outputs: Display of search results, property details page, confirmation messages for bookings, and feedback notifications.

## Slide 14
Testing and Test Cases
Testing Phases: Functional testing, security testing, user acceptance testing.
Sample Test Cases: Example of user login functionality, property search accuracy, and messaging reliability.

## Slide 15
Summary
The project aims to create a comprehensive and user-friendly platform that connects potential renters with property owners.
The portal will offer key features, including advanced search and filtering options, user accounts, direct messaging, and booking capabilities.
It is designed to simplify the property rental process by providing a centralized platform for both parties, enhancing accessibility and convenience.